BMIS 2051:  Project Management

Spring 2010

Bill Hefley, Ph.D., CDP, COP

Clinical Associate Professor,

Katz Graduate School of Business and

College of Business Administration

University of Pittsburgh

Class Time and Location:

DAY: BMIS 2051 (CRN 20590), Tuesday and Thursday 10:00-11:20 AM, 104 Mervis Hall

NOTE: Beginning February 18, class will meet from 10:00 – 11:30 AM.

EVENING: BMIS 2051 (CRN 36026), Thursday 6:15- 9:15 PM, 104 Mervis Hall

Office Hours: 272B Mervis Hall

* Thursday, 11:30 AM – 12:00 PM,

* Thursday 5:00 – 6:00 PM, and

* by appointment

Contact Information:  412-383-9011 (w); 412-648-1693 (fax); wehefley@katz.pitt.edu

Secretary:  Julia Broskey; 272 Mervis; 412-648-1541; jbroskey@katz.pitt.edu

- Course Description

This course focuses on the management of projects.  Planning, organizing, staffing, and controlling projects require traditional management skills and an understanding of specific project management tools and techniques.  This course starts with an overview of project management concepts, and then focuses on project planning, monitoring, and controlling.  It also covers the politics of projects, project staff and teamwork issues, and project sourcing.  In this course, our focus will be on the management of information systems (IS) projects, although many of the concepts we examine are applicable to the management of other types of projects.

The Project Management Institute (PMI), a professional organization for project managers, has produced A Guide to the Project Management Body of Knowledge, which documents the knowledge and practices needed by today’s project managers.  This guide, along with current research and management trends related to information systems project management, provide the framework for material covered in this class.

Class sessions will include lectures, demonstrations, case discussions, and group work.  We will also make use of Microsoft Project at various points throughout the term, and we may have a guest speaker during the term.  Readings and cases, as well as your own experiences as project stakeholders, will provide the primary material to be discussed.  To help prepare for the case discussions, I will provide a list of discussion questions and you will submit a one-page written response to a specific, assigned case question.  Other course requirements include a team project, a team paper, and quizzes.

Upon completion of this course, you should be able to:

· define an IS project and project management concepts

· develop a WBS for an IS project and plan a project

· identify IS project risks and ways to mitigate the risks

· control and coordinate project activities

· recognize and address project politics

· assess the advantages and disadvantages of IS sourcing options

· use Microsoft Project

The required texts are

· Kathy Schwalbe (2010). Information Technology Project Management, 6th Edition.
   Course Technology/CENGAGE Learning, Boston, MA. (ISBN 978-0-324-78692-7).

· Project Management Institute. (2008). A Guide to the Project Management Body of Knowledge,  
   Fourth Edition: (PMBOK Guide). PMI, Newton Square, PA. (ISBN 13: 978-1-933890-51-7).

You will also find the course syllabus, power point lecture notes, and other related material on Blackboard at http://courseweb.pitt.edu.  Please check Blackboard weekly for additional required / optional readings.

The Schwalbe text is based on PMI’s PMBOK guidelines. This text contains required readings for the lectures and for independent study. It also provides exercises for students to perform independently and in the lab to understand the fundamentals of MS Project, and to reinforce the concepts presented in class. Some versions include a CD-ROM that contains a trial version of Microsoft Project Professional 2007, which will be useful to students who wish to perform exercises or assignments using MS Project on their own computers. It is a time-limited version usable for 120 days only.

The PMI guide (commonly referred to as PMBOK) is not a textbook, but a summary of project management knowledge as established by the Project Management Institute. It will be especially useful if you decide to sit for the PMI's CAPM or PMP certification exams following the course.

In addition, a package of six cases will be available electronically via

http://cb.hbsp.harvard.edu/cb/access/5220926

1. Austin, R. (2007). Volkswagen of America: Managing IT Priorities. Harvard Case 9-206-003.

2. Jeffery, M., et al. (2008). A&D High Tech (A): Managing Projects for Success. Kellogg Case 156.

Jeffery, M., et al. (2008). A&D High Tech (B): Managing Scope Change. Kellogg Case 158.

3. Upton, D. M. (2003). Foremostco, Inc. (A). Harvard Case 9-604-017.

4. Gino, F. & Pisano, G. (2006). Teradyne Corporation: The Jaguar Project. Harvard Case 9-606-042.

5. Romanow, D., et al. (1998). Timberjack Parts: Packaged Software Selection Project. Harvard Case 9-398-085.

6. Austin, R. et al. (2002). Cisco Systems, Inc.: Implementing ERP. Harvard Case 9-699-022.

II.   Grades

The Katz School has adopted grading guidelines, and they will be followed in this class.  That means that approximately 1/3 of the class will achieve grades in the A range (A, A-), and 2/3 will earn grades in the B range (B+, B, B-) or below.  In this class, an "A" denotes excellent and outstanding performance in all areas of the course, a "B" denotes good, solid performance, and a "C" denotes acceptable performance.

Grades will be based on:

Individual Work:

General Class Participation					   	20 points possible

(includes Peer Assessment of Progress Report Presentation)

Three Quizzes	 (Quiz w/ lowest score of three dropped)			30 points possible

Case Responses (I will grade the first 3 you submit.)			15 points possible

Teamwork:

Case response (A&D)							  5 points possible

Team project* (Part w/ lowest score of four dropped)			30 points possible

Part 1: 	Initiation and Initial Project Scope Mgmt

Part 2:  Scope, Time, and Cost Mgmt

Part 3:  Quality and Risk Mgmt

Part 4:  HR, Communications, and Procurement Mgmt

Team paper*:

Paper Proposal (required)					   5 points possible

Progress Report (required) 			                             5 points possible

Progress Report Presentation (required) 		                             5 points possible

Peer Assessment of Progress Report Presentation (required)	   0 points possible

Project Presentation					  	 10 points possible

Project	Paper						         	 30 points possible

TOTAL:						                        155 points possible

*These assignments will be done in groups of 4 or 5.

Your grade will reflect my assessment of your performance.  Much (but not all) of the grading in this course is subjective in nature in the sense that there is no one "right" answer.  Highest grades are given to responses (case write-ups, participation, homework, etc.) that are complete and insightful, that synthesize and integrate class material, and that apply classroom material appropriately.

I put a great deal of effort into grading to ensure that the grades are equitable and fair.  However, if you feel that your grade does not reflect your performance, you may resubmit your work to me for re-grading consideration.  Submit the original work along with a statement of why you feel the grade is incorrect, within seven days of receiving the grade.  I will consider your request and return my response to you within seven days.  I reserve the right to re-grade the work in its entirety.

Please note that I do not accept late assignments unless there is an extraordinarily good reason to do so.

- Assignments

A.  Quizzes

The quizzes will test your understanding of class material.  The quizzes may include multiple choice, matching, or short answer questions.  Three short quizzes will be given, each worth 15 points.  I will drop your lowest score.  Quiz dates are noted below in the Discussion Topics and Weekly Assignments section.  No make-up quizzes will be given.  If you miss a quiz, you can consider that your drop.

### B.  Case Preparation, Responses, and Discussion

Good case discussions are founded on adequate preparation.  To help you prepare, I will give you a set of study questions for each case.  These study questions are meant to focus your thinking, and to help you prepare for the in-class discussion.  Though the study questions do not necessarily represent a complete analysis of the situation, they should provide you some guidance in how to think about the case and the issues it presents.

##### You are not required to prepare formal responses to all of the study questions.  However, to ensure your preparation for the class discussion, you will prepare a written response to one specific question about each of the cases.  You must hand in a one-page, single-spaced response for 4 of the 5 cases.  The response is due at the beginning of the class period in which the case is discussed.

Your response will address a designated study question.  This essay is an individual assignment; you should not discuss with others the study question before you write your essay.  In all, you will hand-in 4 case responses, each worth a possible 5 points.

##### Please note:  I will only grade the first 4 responses you submit.  In addition, you must prepare the response for the A&D case, although you can prepare this case (and this case ONLY) as a group.

I have set some rather strict formatting requirements for the case responses.  Please adhere to these requirements, as they serve to level the playing field for everyone:

. Don't use a cover sheet.  Put your name at the top of the page somewhere.

. Put the question at the top of your response.

. Start your response by stating your position or decision.  Then continue with your reasoning.

Support your arguments with facts from the case or elsewhere.  Use clear, tight

logic.  There are no "right" answers to these questions; it is the rigor of your analysis

that is important, and that forms the basis of your grade.

. Do not waste space rehashing what is in the case.  Report case data only when you need

to support a point or to deflect a counterpoint.  Be sensitive to obvious alternatives to

the position you are taking.

. Restrict your response to one-page, single spacing, using a reasonable-sized font and 1”

margins.

. Attachments are permitted.

. Late responses will not be accepted without a first-rate excuse.

. The maximum grade for a late response is four points.

During class, we will discuss the cases.

Spirited class participation is encouraged and informed discussion in class is expected. This requires completing readings and assignments before class. You are expected to attend each class, to be prepared, and to contribute to the class discussion.  Participation in the classroom is important because it helps solidify your understanding of the material, gives you experience in presenting and supporting your ideas, and offers your peers varying perspectives on class material.  Your classroom participation will be evaluated on three general dimensions.  First, do your peers pay attention to your comments, and do your comments provoke further discussion, or not?  Second, do you pay attention to the thread of the discussion, maintaining continuity, or do your comments "loop back" or go off on tangents?  Third, are your comments supported by facts, or are they vague generalizations?

Your contributions to the discussions are worth a total of 20 points.  If you rarely speak up in class, or miss several classes, your participation grade will not be higher than 12 out of 20 possible points.  If you occasionally contribute, your grade will be in the 13 – 16 range (depending on how frequently you contribute and how well prepared you are).  For a grade of 17 – 20, your comments indicate that you have carefully read and thought about the material, that you can apply conceptual material from the lecture or readings to the current discussion, that you can integrate comments from previous students, that you can present and support an alternate point-of-view, and so on.

Please note that attendance affects your grade in that if you are not in class, you cannot participate.  Excessive absences will have a negative impact on your grade for class participation.  After each class, 
I make notes about classroom participation and attendance.  I will provide you with feedback on your grades through Courseweb’s Gradebook feature.  Please talk to me anytime if you have questions or concerns.

C.  Team Project

During the semester, your self-selected 4- or 5-person group will complete 4 assignments (i.e., parts, see below) related to managing a [pseudo] project.  These assignments are meant to give you an opportunity to apply material that is covered in the text and/or during class.

You should choose a pseudo project that is important to the members of the team and that circles a knowledge area that is well understood by at least one team member. These assignments will involve you applying concepts you are learning in the course to your pseudo project. It is possible that some class time will be devoted to these assignments, but they will require work outside of the classroom as well.  Each assignment is worth 10 points. If you complete four of these parts, then I will drop the part with the lowest score.

##### Part 1: Initiation and Initial Project Scope Mgmt

##### Using chapters 1 through 4 of the PMBOK as well as Information Technology Project Management and related lecture material, for your pseudo-project, develop a Project Charter and a Project Scope Statement.

Your Project Charter should contain:

- Project Purpose or Justification

- Business Needs, High-Level Project Description, or Product Requirements

- Business Case including ROI

- Stakeholder Influences

- Description of Functional Organizations that are participating

- Assigned Project Manager and Authority Level

- Organizational, Environmental, and External Assumptions

- Organizational, Environmental, and External Constraints

- Requirements that satisfy customer, sponsor, and other stakeholder needs, wants, and expectations

- Summary Budget

Your Project Scope Statement should contain:

- Project and Product Objectives

- Product or Service Requirements and Characteristics

- Product Acceptance Criteria

- Project Boundaries

- Project Requirements and Deliverables

- Project Constraints

- Project Assumptions

- Initial Project Organization

- Initial Defined Risks

- Schedule Milestones

- Initial WBS

- Order of Magnitude Cost Estimate

- Project Configuration Management Requirements

- Approval Requirements

##### Part 2: Scope, Time, and Cost Management

##### Using chapters 1 through 7 of the PMBOK as well as Information Technology Project Management, related lecture material, and my feedback on Part 1 for your pseudo-project, revise your Project Charter and Project Scope Statement. Using MS Project, and the MS Project template file I provide you, develop your Work Breakdown Structure, Project Schedule, and Project Budget for a module of the information system that is being “created” via your pseudo-project. Be sure to obtain my agreement on the information system module for which you will “manage” the affiliated project prior to beginning Part 2 of the team project. Be sure to turn in a MS Project file that contains a WBS (within the Gantt Chart view) as well as schedule activities (also within the Gantt Chart view). Be sure to determine work amounts and durations for each activity. Be sure to indicate work resources and to assign costs to these work resources. Be sure to indicate the maximum amount of effort that can be expended by a work resource. Be sure to set a baseline. Use the visual and other reporting functionality in order to determine that you have entered your information appropriately.

Part 3: Quality and Risk Management

##### Using chapters 1 through 7 of the PMBOK as well as Information Technology Project Management, related lecture material, and my feedback on Part 2 for your pseudo-project, revise your MS Project file for your Work Breakdown Structure, Project Schedule, and Project Budget for a module of the information system that is being “created” via your pseudo-project. Additionally, using chapters 8 and 11, and your previous work you should develop a Quality Management Plan and a Risk Register affiliated with the “development” of the information systems module you have chosen. Your quality management plan should address how you will assure process quality as well as how you will control product quality.

##### Part 4:  People, Communications, and Procurement Management

##### Using chapters 1 through 8 and 11 of the PMBOK as well as Information Technology Project Management,  related lecture material, and my feedback on Part 3 for your pseudo-project, revise your Quality Management Plan and Risk Register. Additionally, using chapters 9, 10, and 12, and your previous work, develop Human Resources, Communications, and Procurement Management Plans affiliated with the “development” of the information systems module you have chosen.

- Use a cover sheet.

- On this cover sheet, left justified and centered, indicate which of the following your assignment is

- Part 1: 	Initiation and Initial Project Scope Management

- Part 2:  Scope, Time, and Cost Management

- Part 3:  Quality and Risk Management

- Part 4:  People, Communications, and Procurement Management

- On this cover sheet, left justified and centered, indicate the date, in Month Day, Year (e.g., January 15, 2009) format, put all of your full names, my full name, the course number, and the course name.

- For the rest of the assignment, restrict your response to as few of pages as possible, single spacing, alignment set at “Justified” in MS Word or the similar setting in another word processor (e.g., justified to both the right and left margins), using 11-point Times New Roman font, single spaces, and one inch margins.

- Name these files using this convention. Lastname1.lastname2.lastname3.project.part#.MMDDYY.doc  (or Lastname1.lastname2.lastname3.project.part2.mpp for the MS project file in Part 2) and submit these files to the corresponding assignment in Courseweb.

D.  Team Paper

Your team paper – to be completed in your group of 4 or 5 persons – can take one of two forms.  You can choose to complete a field project (Option 1 below), or you can complete a literature review (Option 2 below).

Option 1:  Field Project

The readings and case discussions in this course will expose you to theories or ideals of project management, and to examples of both good and bad project management.  But project management is as much an art as a science.  Therefore, there is much that can be learned by simply observing good project managers while they work, or talking to them about what they have learned.

The field project for this course is to identify, observe, and report on the rules-of-thumb or techniques of project management used by an experienced, accomplished project manager who is located in the greater Pittsburgh area.  Rules-of-thumb or project management techniques may be related to:  managing the life cycle, project planning and control, managing risk, dealing with clients and team members, managing new tools or techniques, designing in quality, managing requirements and scope creep, and so on.

I expect you to report on and explain only rules-of-thumb that you understand, and that you are convinced are a good idea.  If the rules-of-thumb are to be applied only under certain circumstances, or work because of some personal characteristic of the project manager, be sure to point that out.

The purpose of this project is to give you an opportunity to integrate material about project management that we cover in this class, and to reflect critically on what you have observed.  Accordingly, your grade on the project will depend on (1) the degree to which you make connections between your project manager's view and the readings, cases, and class discussions in this course, and (2) the degree to which you are able to analyze what you have observed and draw conclusions from it.

The best project managers will have the following characteristics:

. the project manager will be highly experienced and well regarded

. the project manager will be willing to let you observe him or her interacting with

superiors, subordinates, and end-users; or will agree to let you talk to others

about his or her project management techniques

. the project manager will be willing to show you useful tools or techniques

. the project manager will be willing to spend 4-6 hours with you, spread over several

meetings

It is important to keep in mind that your objective in this project is to learn from the project manager the fine points and subtleties of project management, not to rehash points made in the course, or to judge or evaluate the project manager based on what you learn in the course.  The better the project manager you choose to study, the more likely you are to learn something new, and the more interesting you will find this assignment.

Projects will be done in groups of four or five students.

A proposal for your team paper is due on February 4.  This one-page proposal should include:

. your names, phone numbers, and email addresses

. the name, phone number, and e-mail address of the project manager

. a brief statement of why you think this is a first-class project manager

Your final team paper is due on April 15.  This report must be no longer than 12 double-spaced pages, excluding references and appendices.  It will contain background information on the project manager and the project, the project manager's rules-of-thumb that he or she uses to manage projects, along with your analysis and conclusions.  In your written report, make sure you include references (at least 10 references citing a variety of course materials), a list of individuals interviewed, and the amount of time spent with each individual.

I have the following suggestions about process:

. Pick your partner(s).

. Identify two or three candidate project managers.  Approach the one that sounds the best.

Avoid relatives as subjects, but use them as recommenders.  It's worth taking some

time to find a really good project manager.

.  During the second and third weeks of the term, contact your subject and outline your needs.

Nail down your schedule of meetings.  Submit your proposal by February 4.

. Interview the project manager two or three times, observe him or her in action, and try to talk

to others about him or her.  Call or e-mail to ask questions or to clarify something.

. Write a draft of the paper.

. Call, e-mail, or visit the project manager to tie up loose ends, resolve problems, etc.

. Submit the final team paper on April 15.

Option 2:  Literature Review

This option involves reviewing a leading edge, theory-based book, and at least four related research articles.  Your assignment is to review this material and apply it to some concepts underlying project management.

The book must have some relevance to managing projects, although it does not have to be a “project management” book per se.  Some examples include Managing the Unexpected: Assuring High Performance in an Age of Complexity by K.E. Weick and K.M. Sutcliffe, Rapid Development: Taming Wild Software Schedules by Steve McConnell, Balancing Agility and Discipline by Barry Boehm and Richard Turner, and Global Software Teams by Erran Carmel.  Your choice of book must be approved by me.

The articles must be drawn from the academic literature, not from the trade press.  Appropriate academic journals include MIS Quarterly, MISQ Executive, Academy of Management Executive, Information Systems Research, Journal of MIS, Harvard Business Review, Sloan Management Review, and California Management Review.  These journals are available in the University of Pittsburgh libraries.  Many can be found in the business school library (Mervis Hall), and most are available online.

The review should be in your words, not others’.  While it is acceptable to use some direct quotations from the material you have read, the vast majority of the paper should be in your own words.  If you are using a direct quotation, be sure to include the material inside quotation marks, and cite the source properly.  You can also paraphrase ideas from the book and the articles.  However, be sure to cite the source of the idea as well.  The University of Pittsburgh has links to a variety of different citation formats at http://www.library.pitt.edu/guides/citing/, any of which you can use.  Plagiarism occurs when you use someone else’s ideas without correct citation.

Good reviews do not just summarize individual articles or books read.  Rather, the best reviews are integrative in nature, that is, they look across the material read to offer insights, summaries, and

conclusions.  You will need to figure out a way of organizing and integrating the ideas in the published material, and apply them to project management.   For example, you may find that the material you have read can be applied to managing diverse and distributed teams, or it may help project managers deal with the politics of project.  The application and analysis of the material you have read will require your creative managerial talents.

The purpose of this paper is to expose you to leading edge managerial research and to give you an opportunity to reflect critically on what you have read and learned.  Accordingly, your team’s grade on the paper will depend on (1) your understanding of the book and research articles as reflected in your review, (2) your ability to apply what you have read to project management practices and techniques learned in class, and (3) the degree to which you are able to draw conclusions about project management from this review of the literature and class work.

Projects will be done in groups of four or five.

A proposal for your team paper is due on February 4.  This one-page proposal should include:

. your names, phone numbers, and email addresses

. the title of the book and at least 2 of the 4 required articles that you will read

. a couple of paragraphs describing the project management concept you plan to investigate, and

the relevance of the book and articles to that concept

Your final team paper is due on April 15.  This report must be no longer than 12 double-spaced pages, excluding references and appendices.  It will contain an integrative review of the material you have read, an application of this material of some issues related to project management, and your conclusions relating the literature you have reviewed with the practice of project management.  In your written report, make sure you include a bibliography (including the book and all articles), as well as proper citations throughout the text of your paper.

I have the following suggestions about process:

.  Pick your partner(s).

.  Identify two or three candidate books.  Discuss the options with your team members.  It's

worth taking some time to find a book that everyone in your group is excited to

read.

.  During the second and third weeks of the term, identify articles from the academic literature

that are related to the book topic.

.  Submit your proposal by February 4.

.  Read the book and articles.

.  Schedule time to discuss the book and articles with your group members, identifying connections

between what you’ve read and what we’ve discussed in class.

.  As you read, write an annotated bibliography:  a paragraph or two summarizing each article,

plus a longer summary of the book.  Include a preliminary explanation of how this article

or book relates to other material you are reading, as well as to specific project management concepts.

.  Write a draft of the paper.

.  Edit and revise your draft.

.  Submit the final team paper on April 15.

Deliverables (for both Option 1 and Option 2)

Written deliverables include a proposal, a progress report, a progress report presentation, an assessment of your peers’ progress report presentations, and a final team paper.  Details about the proposal and final team paper were given above.

The format for the progress report should be one page and follow the same structure as the progress presentation discussed below. For each slide in the presentation you should have one paragraph in the written report.  The progress report is due March 11.

Each group will present a progress report on your team paper. These slides should be MS PowerPoint and you should either (a) arrive at class 15 minutes early in order to take turns placing the MS PowerPoint files on my machine or (B – preferred) submit these slides using the assignment in Courseweb at least an hour before class. If you choose (A), please bring these files on USB flash drives.

Your progress report presentation should contain:

Slide 1: Project Paper Name, Project Members Names (alphabetically ordered), and Date

Slide 2: Discuss the question you are answering and the unique contribution you are making.

Slide 3: Option 1 – Describe who your project manager is and their background.

Slide 3: Option 2 - List the book and the four papers you have chosen.

Slide 4: Discuss the approach you are taking.

Slide 5: Describe one interesting finding from your research.

Slide 6: Describe in general the kinds of things you are learning.

Slide 7: Ask for feedback from your colleagues.

Each team will review each presentation by writing a paragraph for each peer team that describes their impressions. Characteristics each team should evaluate are:

1.	Clarity

2.	Structure

3.	Preparedness

4.	Continuity

5.	Enthusiasm

6.	Interestingness

7.	Volume

8.	Enunciation

9.	Practiced?

10.	Ended on time?

The reviewing team is expected to provide written feedback to the presenters (with a copy to me).  This peer assessment is an individual assignment, and it will be graded.

Towards the end of the semester, presentations will be made to the class based on the projects.  Each group will make one 15 minute presentation.  I will let you know your assigned presentation date later in the term.  If you have a serious conflict with one of the proposed presentation dates, let me know as soon as possible.  Please keep in mind that this is a group presentation, and all members are expected to actively participate in the presentation.

Deliverable					   Points	Due Date

Project Proposal				   5 points	February 4

Project Progress Report 			 	 10 points	March 11

Progress Presentation				 10 points	Week 12

Peer Assessment				Participation	Friday midnight

following presentations

Project Presentation			 	 10 points	Week 14 or 15

Project Paper				 	 30 points	April 15

##### Class Etiquette

# A.  The Use of Laptops

Feel free to bring your laptops to class anytime.  However, please remember that the classroom is a learning environment, and be considerate of others.  I expect you to close your laptops when they are not needed, such as during case discussions and project presentations.  I also expect you to use the laptops for class purposes only – i.e., no browsing on the Internet, IMing, or reading emails.  If you use the laptop inappropriately, I will request that you not bring it into the classroom.

- Cheating

Cheating will not be tolerated in this class.  It undermines the entire education process.

Group work is meant to be done within your group (see C below).  Collaboration within groups is encouraged for project work. However, collaboration between project groups will be considered cheating.

Individual work is meant to be done by you.  All quizzes and individual assignments are to be completed by the student alone with no help from any other person.

Plagiarism is cheating:  do not copy anyone else’s work and do not copy material from the Internet.  Copying work from the Internet without a proper reference is considered plagiarism and subject to disciplinary action.

- Group Work

It is important that all members of a group contribute to the assignments.  Unfortunately, this is not always the case and sometimes there are “free-loaders.”  If your group experiences any problems, I suggest the following:

- Group members must directly and openly confront any problems.  Ideally, once confronted, the problem behavior will cease and no further action will be required.

- If the group efforts do not succeed in correcting the problem, the group must let me know.  
I will then schedule a meeting to discuss the problem with all group members.

- If a problem persists, I reserve the right to appropriately downgrade the participation grade of the individual whose behavior has caused the problem.

I will collect peer evaluations to evaluate the participation and contributions of group members.

- Disabilities

If you have a disability for which you are or may be requesting an accommodation, you are encouraged to contact both your instructor and Disability Resources and Services, 216 William Pitt Union, 412-648-7890 / 412-383-7355 (TTY), as early as possible in the term.  DRS will verify your disability and determine reasonable accommodations for this course.

##### Discussion Topics and Weekly Assignments

| Week | Topic | Readings Covered (please read materials before class) | PMBOK Chapter Covered (please read materials before class) | Exercises & Assignment Due (Please complete / submit before Thursday class begins) |
| --- | --- | --- | --- | --- |
| 1 – Jan 12 (T) Jan 14 (R) | NO Class this week * |  |  |  |
| 2 – Jan 19 (T) Jan 21 (R) | Course Introduction Introduction to PM Project Management and the IT Context PM Methodologies | Schwalbe `Chapters 1, 2 | PMBOK 1, 2, 3 |  |
| 3 – Jan 26 (T) Jan 28 (R) | Project Management Process Groups Project Integration Management Selecting Projects: Project Selection / Business Case | Schwalbe Chapters 3, 4 Skim the Case Study in Schwalbe Chapter 3 |  | Read Volkswagen of America: Managing IT Priorities case. Volkswagen of America case response #1 due Thursday. |
| 4 – Feb 2 (T) Feb 4 (R) | Project Charter & Plan | See Blackboard | PMBOK 4 | Team Paper proposals due Thursday. |
| 5 – Feb 9 (T) Feb 11 (R) | Project Scope Management | Read Schwalbe Chapter 5 | 5 |  |
| 6 – Feb 16 (T) Feb 18 (R) | NO Class Tuesday Project Time Management / Project Cost Management: Schedules and Budgets | Read Schwalbe Chapter 6, 7 Skim Schwalbe, Appendix A. Read A&D High Tech (A) and A&D High Tech (B) case. | 6, 7 | Team Project, Part 1: Initiation and Initial Project Scope Mgmt due Thursday |
| 7 – Feb 23 (T) Feb 25 (R) | Change Management First Quiz | See Blackboard |  | A&D High Tech (A)&(B) case response #2 due Thursday. (POSTPONED – See Week 9.) Quiz 1 covers Weeks 2-5 |
| 8 – Mar 2 (T) Mar 4 (R) | SPRING BREAK |  |  | NO Class this week |
| 9 – Mar 9 (T) Mar 11 (R) | Project Human Resource Management | Schwalbe Chapter 9 Read Foremostco, Inc. (A) case. | 9 | REVISED DEADLINE: A&D High Tech (A)&(B) case response #2 due Thursday. (Encouraged to complete as a group. Everyone must submit this case response, etiher as an individual or as part of a group response.) Foremostco, Inc. (A) case response #3 due Thursday. Project progress reports due. |
| 10 – Mar 16 (T) Mar 18 (R) | Project Communications Management | Read Schwalbe Chapter 10 Read Cisco Systems, Inc.: Implementing ERP case. | 10 | Team Project, Part 2: Scope, Time, and Cost Management due Thursday. Progress Report Presentations & Peer Assessments. |
| 11 – Mar 23 (T) Mar 25 (R) | Project Risk Management Second Quiz | Schwalbe Chapter 11 Read Teradyne Corporation: The Jaguar Project case. | 11 | Teradyne Corporation: The Jaguar Project case #4 due Thursday. Quiz 2 covers Weeks 6-10 |
| 12 – Mar 30 (T) Apr 1 (R) | Project Procurement Management Project Sourcing Choices & Strategies Ethics | Schwalbe Chapter 12 Read Timberjack Parts: Packaged Software Selection Project case. eSCM-CL: - Sourcing Stategy Management - Analysis Phase - Initiation Phase | 12 | Timberjack Parts case #5 due. Progress Report Presentations & Peer Assessments. Team Project, Part 3: Quality and Risk Management due Thursday. |
| 13 – Apr 6 (T) Apr 8 (R) | Quality Management | Schwalbe Chapter 8 | 8 | Team Project, Part 4: People, Communications, and Procurement Mgmt due Thursday. |
| 14 – Apr 13 (T) Apr 15 (R) | Project Evaluation Post-Implementation Reviews | See Blackboard |  | DAY: Project Presentations (if required) EVE: Project Presentations (if required) BOTH: Project papers due (Thursday). |
| 15 – Apr 20 (T) Apr 22 (R) | Learning from Practice & Research Project Presentations Quiz #3 |  |  | DAY: Project Presentations EVE: Project Presentations Quiz 3 covers Weeks 11-14 |

##### Bio for Professor Bill Hefley

Dr. Bill Hefley is a clinical associate professor at the Joseph M. Katz Graduate School of Business and the College of Business Administration at the University of Pittsburgh. He joined the faculty of the Katz Graduate School of Business in 2009.  He is the managing principal consultant with Pinnacle Global Management, LLC, a global consulting firm. He is also associated with ITSqc, LLC, whose mission is to evolve capability models and certification methods for organizations involved in sourcing relationships. He is currently working in the areas of IT-enabled sourcing from the perspectives of both service providers (the eSCM-SP) and their clients, and he led the effort to develop the eSCM for Client Organizations (eSCM-CL). Current research focuses on corporate social responsibility in sourcing. Dr. Hefley teaches IT, service science, service innovation, and sourcing management courses, and is a frequent lecturer on service innovation and global software delivery. He also supervises graduate studies and projects related to sourcing relationships, software process management, human capital management, and knowledge management. He was previously on the faculty at Carnegie Mellon University and was a senior member of the technical staff at the SEI, where he launched the first software process improvement efforts with organizations applying the Software CMM, led the team that developed the People CMM, and was a member of the CMMI development team. His industry experience includes project management for development of a space shuttle crew trainer and international experience as an executive consultant with IBM Global Services and Q-Labs (now part of DNV). 

Dr. Hefley received his Ph.D. in organization science and information technology from Carnegie Mellon University. He also received an M.S. in engineering and public policy from Carnegie Mellon University and an M.S. Systems Management from the University of Southern California. He also received a B.S. in computer science and political science, and a B.A. (with distinction) in psychology. He is currently on the editorial boards of several journals and is series editor for the Springer book series on Service Science: Research and Innovations in the Service Economy and the ITSqc book series at Van Haren.

##### Related Readings & Books

This list can be used as source of information for Team Paper.

Augustine, Sanjiv, Bob Payne, Fred Sencindiver, and Susan Woodcock.  “Agile Project Management: Steering from the Edges,” Communications of the ACM (48:12), December 2005, pp. 85-89.

Boehm, Barry and Richard Turner.  Balancing Agility and Discipline:  A Guide for the Perplexed.  Addison-Wesley, Boston, 2004.

Brache, Alan P. and Sam Bodley-Scott. "Which Initiatives Should You Pursue?" Harvard Management Update Article, available at Harvard Business School Press as product number U0610B.

Brooks Jr., Frederick P.  The Mythical Man-Month, Anniversary Edition.  Addison-Wesley, 1995.

Burdman, Jessica.  Collaborative Web Development.  Addison-Wesley, Boston, 1999.

Carmel, E.  Global Software Teams:  Collaborating Across Borders and Time Zones.  Prentice Hall PTR, Upper Saddle River, NJ, 1999.

Choudhury, V. and R. Sabherwal.  “Portfolios of Control in Outsourced Software Development Projects,” Information Systems Research (14:3), 2003, pp. 291-314.

Chrissis, Mary Beth, Mike Konrad, and Sandy Shrum. CMMI®: Guidelines for Process Integration and Product Improvement (2nd Edition). Addison-Wesley Professional, 2006.

Cohen, Lou.  Quality Function Deployment:  How to Make QFD Work for You.  Addison, Wesley, Longman, Reading, MA, 1995.

Collins, Rosann Webb and Laurie J. Kirsch.  Crossing Boundaries: The Deployment of Global IT Solutions.  Pinnaflex Educational Resources, Cincinnati, OH, 1999.

De Meyer, Arnoud, Christopher H. Loch, and Michael T. Pich. "Managing Project Uncertainty: From Variation to Chaos," MIT Sloan Management Review, (43:2), 2002, pp. 60-67.

EPMC, Inc. Project Portfolio Management : A View from the Management Trenches. John Wiley & Sons, Hoboken, NJ, 2009. ISBN: 978-0-470-50536-6

Fichman, Robert G., Mark Keil, and Amrit Tiwana. "Beyond Valuation: Real Options Thinking in IT Project Management," California Management Review (47:2), 2005, pp. 74-100.

Firth, Gareth and Riva Krut.  "Introducing a Project Management Culture," European Management Journal (9:4), December 1991, pp. 437-443.

Flowers, Stephen. Software Failure: Management Failure: Amazing Stories and Cautionary Tales (Wiley Series in Software Engineering Practice). John Wiley & Sons, 1996, ISBN-10: 0471951137.

Frame, J. Davidson.  The New Project Management:  Corporate Reengineering & Other Business Realities.  Jossey-Bass, San Francisco, 1994.

Glass, Robert L. Software Runaways: Monumental Software Disasters. Prentice Hall PTR, 1997, ISBN-10: 013673443X

Grenny, Joseph, David Maxfield, and Andrew Shimberg. "How Project Leaders Can Overcome the Crisis of Silence," MIT Sloan Management Review (48:4), 2007, pp. 46-52.

Grisham, Thomas W. International Project Management: Leadership in Complex Environments. John Wiley & Sons, Hoboken, NJ, 2009. ISBN: 978-0-470-57882-7

Hefley, W. E.; & Loesche, E. A. (2006). The eSourcing Capability Model for Client Organizations (eSCM-CL): Part Two, Practice Details. [CMU-ITSQC-06-003]. Pittsburgh, PA: IT Services Qualification Center, Carnegie Mellon University. [Available from www.itsqc.org]

Humphrey, Watts S. Introduction to the Team Software Process. Addison-Wesley Professional, 1999.

Iacovou, Charalambos L. and Albert S. Dexter. "Turning Around Runaway Information Technology Projects," California Management Review, (46:4), 2004, pp. 68-88.

IEEE Computer Society, “Guide to the Software Engineering Body of Knowledge,” SWEBOK®, New York. 2004.

IEEE Computer Society, “IEEE Guide for Developing System Requirements Specifications,” IEEE Std 1233, 1998 Edition. (Includes IEEE Std 1233-1996 and IEEE Std 1233a-1998). New York. 1998.

IEEE Computer Society, “IEEE Guide for Information Technology—System Definition—Concept of Operations (ConOps) Document,” Approved 19 March 1998, Reaffirmed 5 December 2007. New York. 1998.

IEEE Computer Society, “IEEE Recommended Practice for Software Acquisition,” IEEE Std 1062, 1998 Edition. Includes IEEE Std 1062-1993 and IEEE Std 1062a-1998. New York. 1998.

IEEE Computer Society, “IEEE Recommended Practice for Software Design Descriptions,” IEEE Std 1016-1998. Revision of IEEE Std 1016-1987. New York. 1998.

IEEE Computer Society, “IEEE Recommended Practice for Software Requirements Specifications,” IEEE Std 830-1998. New York. 1998.

IEEE Computer Society, “IEEE Standard Dictionary of Measures of the Software Aspects of Dependability,” IEEE Std 982.1™-2005. Revision of IEEE Std 982.1-1988. New York. 2006.

IEEE Computer Society, “IEEE Standard for Software and System Test Documentation,” IEEE Std 829™-2008. New York. 2008.

IEEE Computer Society, “IEEE Standard for a Software Quality Metrics Methodology,” IEEE Std 1061-(1998) R2004. (Revision of IEEE Std 1061-1992.) New York. 2005.

IEEE Computer Society, “IEEE Standard for Software Quality Assurance Plans,” IEEE Std 730™-2002. (Revision of IEEE Std 730-1998.) New York. 2002.

IEEE Computer Society, “IEEE Standard for Software Project Management Plans,” IEEE Std 1058-1998. New York. 1998.

IEEE Computer Society, “IEEE Standard for Software Reviews and Audits,” IEEE Std 1028™-2008. (Revision of IEEE 1028-1997.) New York. 2008.

IEEE Computer Society, “IEEE Standard for Software Unit Testing,” ANSI/IEEE Std 1008-1987. Approved December 11, 1986. Reaffirmed December 2, 1993. New York. 1986.

IEEE Computer Society, “IEEE Standard for Software Verification and Validation,” IEEE Std 1012™-2004. Revision of IEEE Std 1012-1998. New York. 2005.

Jain, Mukesh.  Delivering Successful Projects with TSP and Six Sigma: A Practical Guide to Implementing Team Software Process. Auerbach Publications, 2008.

Kaiser, Kate M. and Stephen Hawk.  “Evolution of Offshore Software Development: From Outsourcing to Cosourcing,” MISQ Executive (3:2), June 2004, pp. 69-81.

Kemerer, Chris F.  "Reliability of Function Points Measurement:  A Field Experiment," Communications of the ACM, (36:2), February 1993, pp. 85-97.

Kerzner, Harold and Frank P. Saladis. Value-Driven Project Management. John Wiley & Sons, Hoboken, NJ, 2009. ISBN: 978-0-470-50080-4

Kirsch, Laurie J.  “Portfolios of Control Modes and IS Project Management,” Information Systems Research, (8:3), September 1997, pp. 215-239.

Kirsch, L.J.  “Deploying Common Systems Globally:  The Dynamics of Control,” Information Systems Research (15:4), December 2004, pp. 374-395.

Land, Susan K. and John W. Walz. Practical Support for CMMI-SW Software Project Documentation Using IEEE Software Engineering Standards. Wiley-IEEE Computer Society Press, 2005.

Larman, Craig.  Agile & Iterative Development:  A Manager’s Guide.  Addison-Wesley, Boston, 2004.

Lee, Gwanhoo, William DeLone, and J. Alberto Espinosa.  “Ambidextrous Coping Strategies in Globally Distributed Software Development Projects,” Communications of the ACM (49:10), October 2006, pp. 35-40.

Lind, M.R. and J.M. Sulek.  "Undersizing Software Systems:  Third Versus Fourth Generation Software Development," European Journal of Information Systems (7), 1998, pp. 261-268.

McCarthy, Jim.  Dynamics of Software Development.  Microsoft Press, 1995.

McConnell, Steve.  Rapid Development:  Taming Wild Software Schedules.  Microsoft Press, 1996.

Morris, Peter W.G.  "Project Management:  Lessons From IT and Non-IT Projects," in Information Management:  The Organizational Dimension," ed. M.J. Earl.  Oxford University Press, Oxford, 1996, pp. 321-336.

Nelson, R. Ryan.  “Project Retrospectives: Evaluating Project Success, Failure, and Everything in Between,” MISQ Executive (4:3), September 2005, pp. 361-372.

Pressman, Roger S.  Software Engineering:  A Practitioner's Approach, 4th ed.  McGraw-Hill, New York, 1997.

Rodrigues, A.G. and T.M. Williams.  "System Dynamics in Software Project Management:  Towards the Development of a Formal Integrated Framework," European Journal of Information Systems (6), 1997, pp. 51-66.

Roeding, Cyriac R. Secrets of Software Success: Management Insights from 100 Software Firms Around the World. Harvard Business Press, 1999, ISBN-10: 1578511054

Rottman, Joseph W. and Mary C. Lacity. "Proven Practices for Effectively Offshoring IT Work." MIT Sloan Management Review (47:3), 2006,  pp. 56-63.

Sauer, Chris.  "Deciding the Future for IS Failures:  Not the Choice You Might Think," in Rethinking Management Information Systems:  An Interdisciplinary Perspective," eds. W. Currie and B. Galliers.  Oxford University Press, Oxford, 1999, pp. 279-309.

Taylor, Hazel.  “Critical Risks in Outsourced IT Projects:  The Intractable and the Unforeseen,” Communications of the ACM (49:11), November 2006, pp. 74-79.

Yourdon, Edward.  Decline and Fall of the American Programmer.  Yourdon Press, PTR Prentice Hall, Englewood Cliffs, New Jersey, 1992.

Yourdon, Edward. Rise & Resurrection of the American Programmer.  Yourdon Press, PTR Prentice Hall, Englewood Cliffs, New Jersey, 1996.

Yourdon, Edward.  Death March:  Managing “Mission Impossible” Projects.  Yourdon Press, PTR Prentice Hall, Englewood Cliffs, New Jersey, 1997.

** THIS SYLLABUS IS TENTATIVE:  CHANGES WILL BE ANNOUNCED IN CLASS.

This is Version C – to reflect online quizzes and rescheduling around Spring Break.